**Annex III b– PRICE SCHEDULE**

**Contract: Diagnostic Interface Engineering**

**Reference: IO/22/CFE/10023847/MKI**

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately. The Financial Offer shall be submitted in the basis of the following:

Having examined all the Documents attached to this Request for Quotation, including the Technical Specification for the performance of theServices, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price:

|  |  |  |  |
| --- | --- | --- | --- |
| D# | Deliverable description as defined in section 8 in Technical Specifications ref ITER\_D\_6CD453 v1.1 dated 17 May 2022 | Due date | Amount in EUR |
| D01 | Preparation of advanced interface documents (interface sheets, interface control documents) for diagnostic systems in the ports with DMS which are having their Design Reviews in the second quarter of 2022. Upload them in the IDM for review, follow-up and approval. Prepare relevant presentations for the Design Reviews. | T0\* + 3 months | *to be added* |
| D02 | Preparation of advanced interface documents (interface sheets, interface control documents) for diagnostic systems in the ports with DMS which are having their Design Reviews in the third quarter of 2022. Upload them in the IDM for review, follow-up and approval. Prepare relevant presentations for the Design Reviews. | T0 + 6 months | *to be added* |
| D03 | Preparation of advanced interface documents (interface sheets, interface control documents) for diagnostic and operational systems in the ports with DMS which are having their Design Reviews in the fourth quarter of 2022. Upload them in the IDM for review, follow-up and approval. Prepare relevant presentations for the Design Reviews. | T0 + 9 months | *to be added* |
| D04 | Preparation of advanced interface documents (interface sheets, interface control documents) for diagnostic and operational systems in the ports with DMS which are having their Design Reviews in the first quarter of 2023. Upload them in the IDM for review, follow-up and approval. Prepare relevant presentations for the Design Reviews. | T0 + 12 months | *to be added* |
| **Total (EUR)** | ***to be added*** |

\**T*0: *Kick off Meeting date: it should take place within a month after signature of the contract by both parties*

The proposed milestone payment plan is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| M# | Details | Due Date | Amount in EUR |
|  M1 | Successful completion of D01  | T0\* + 4 months | *to be added* |
| M2 | Successful completion of D02 | T0 + 7 months | *to be added* |
| M3 | Successful completion of D03  | T0 + 10 months | *to be added* |
| M4 | Successful completion of D04  | T0 + 13 months | *to be added* |
| **Total (EUR)** | ***to be added*** |

\* *T0: Kick off Meeting date: it should take place within a month after signature of the contract by both parties*

|  |  |  |
| --- | --- | --- |
| Signature: |  | COMPANY STAMP |
| Name:  |  |
| Position:  |  |
| Tel:  |  |
| Email:  |  |
| Date:  |  |